[**General Conditions for GDC and WCRC** 2](#_Toc161226210)

[1.0 General 2](#_Toc161226211)

[2.0 Notification 4](#_Toc161226212)

[3.0 Review of Conditions 4](#_Toc161226213)

[4.0 Bond Conditions 5](#_Toc161226214)

[5.0 Annual Work Programme 7](#_Toc161226215)

[6.0 Management Plans 9](#_Toc161226216)

[7.0 Method of Operations 11](#_Toc161226217)

[8.0 Hazardous Substances 12](#_Toc161226218)

[9.0 Rehabilitation 14](#_Toc161226219)

[10.0 Complaints and Non-Compliance 16](#_Toc161226220)

[11.0 Community Liaison Group 16](#_Toc161226221)

[**Grey District Council Conditions** 17](#_Toc161226222)

[12.0 Hours of Operation 17](#_Toc161226223)

[13.0 Buildings 18](#_Toc161226224)

[14.0 Site Access 18](#_Toc161226225)

[15.0 Transport 20](#_Toc161226226)

[16.0 Lighting 23](#_Toc161226227)

[17.0 Noise 25](#_Toc161226228)

[18.0 Avian Management 27](#_Toc161226229)

[19.0 Planting 31](#_Toc161226230)

[21.0 Accidental Discovery Protocol 34](#_Toc161226231)

[**General Conditions to Apply to all WCRC Consents** 35](#_Toc161226232)

[22.0 Method of Mining 35](#_Toc161226233)

[23.0 Erosion and Sediment Control Plan 35](#_Toc161226234)

[24.0 Water Management Plan 35](#_Toc161226235)

[**Conditions to Apply to WCRC Discharge Permit** 38](#_Toc161226236)

[25.0 Method of Discharge during mining activity 38](#_Toc161226237)

[26.0 Water Monitoring 41](#_Toc161226238)

[**Conditions to Apply to WCRC Air Discharge Permit** 44](#_Toc161226239)

[27.0 Dust Management Plan 44](#_Toc161226240)

[28.0 Air Quality Management and Monitoring 45](#_Toc161226241)

[**Conditions to Apply to WCRC Water Take Permit** 46](#_Toc161226242)

[29.0 Groundwater and surface water abstraction outcomes 46](#_Toc161226243)

[30.0 Canoe Creek water take 47](#_Toc161226244)

|  |  |
| --- | --- |
| **General Conditions for GDC and WCRC** | |
| 1.0 General | |
| 1.1 | The Consent Holder must carry out the mineral sand mining activities in general accordance with the application and associated documents dated April 2023, further information provided 26 July 2023, 5 September 2023, information provided and amendments made through the hearing and the Site Plan enclosed as Schedule 1 prepared by Tai Poutini Resources. |
| 1.2 | The Consent Holder must ensure all key staff and contractors are made aware of, and have access to, the resource consent conditions prior to the commencement of mining. A copy of these documents must also be readily available on-site. |
| 1.3 | All actual and reasonable costs incurred by the Consent Authorities in monitoring, enforcement and administration of this resource consent must be met by the Consent Holder. |
| 1.5 | **Accountable Person** |
|  | 1. Within 2 months of implementation of these consents, the Consent Holder must appoint an Accountable Person to be responsible for compliance of all conditions of consents. The Accountable Person must be based on-site for a minimum of 4 hours per day, for three days per week. The Accountable Person must:    1. Review, submit and ensure compliance with all management plans listed in the conditions of these consents;    2. Ensure there is another person who can provide cover in the event they are sick or unavailable, and to provide for succession (‘Nominated Cover Person’);    3. Be the point of contact between the Consent Holder, the Consent Authorities, the Community Liaison Group and the community generally, and pro-actively engage with these parties as required under these consents;    4. Deliver on reporting requirements required by the conditions of these consents. 2. The Consent Authorities must be advised of the name and contact details of the Accountable Person and the Nominated Cover Person. In the event that the Accountable Person or Nominated Cover Person change, the Consent Authorities must be notified. 3. A sign must be erected at the property boundary adjacent to the access road, which provides the name and contact details of the Accountable Person and Nominated Cover Person required to be appointed under sub-clause a. |
| 2.0 Notification | |
| 2.1 | For monitoring purposes, the Consent Holder must notify the Consent Authorities of the following:  (a) the intended commencement date of activities at least 15 working days prior to commencement of works on-site; and  (b) the intended completion of final mine closure rehabilitation activities at least 15 working days prior to works ceasing on-site. |
| 3.0 Review of Conditions | |
| 3.1 | Pursuant to Section 128(1) of the Act, the Consent Authorities may review any of the conditions of these consents by serving notice on the Consent Holder within a period of 60 working days, commencing on each anniversary of the date of commencement of these consents for any of the following purposes:  a) To deal with any unanticipated adverse effect on the environment which may arise from the exercise of the consent and which it is appropriate to deal with at a later stage, including any material elevation of noise levels associated with the mining or processing operation, including for extended periods of time, which was not anticipated by noise modelling informing the resource consent conditions.  b) To assess the appropriateness of imposed monitoring parameters, monitoring regimes and monitoring frequencies and to alter these accordingly.  c) To ensure that any management plan required by these conditions gives effect to conditions of these consents.  d) If the information made available to the consent authority by the applicant for the consent for the purposes of the application contained inaccuracies which materially influenced the decision made on the application and the effects of the exercise of the consent are such that it is necessary to apply more appropriate conditions. |
| 4.0 Bond Conditions | |
| 4.1 | The Consent Holder must provide and maintain in favour of the Consent Authority (the West Coast Regional Council and the Grey District Council [jointly for their respective interests]) a bond or bonds to secure compliance by the Consent Holder with conditions related to mine closure activities required by these consents.  Advice Note: The Consent Holder remains liable under the Resource Management Act 1991 (or its successor) for any breach of these consents which occurs before expiry of these consents and which become apparent during or after the expiry of the relevant consent. |
| 4.2 | The payment of the bond quantum by the Consent Holder, as required by Condition 4.4 must either be:   * + 1. A bond in favour of the Consent Authority for the guarantee sum in a form and executed by a surety acceptable to the Consent Authority; or     2. A cash bond deposited with and held in a bank account by the Consent Authority. |
| 4.3 | Where a bond is guaranteed in accordance with Condition 4.2 a), the guarantor must bind itself to pay up to the bond quantum for the carrying out and completion of all obligations of the Consent Holder under the bond. |
| 4.4 | The bond (as set at any time under Condition 4.1) must be held or remain in full force and effect throughout the term of these consents and until all conditions under these consents have been performed unless otherwise agreed by the Consent Authority. |
| 4.5 | The bond quantum must be:   * $160,000.00; and * A sum to be determined by the average of two quotes provided to the Consent Authorities by the Consent Holder for the removal of the processing plant building and ancillary buildings and structures within the processing plant area shown in Schedule 2 and reinstatement of this area to pasture.   The method for arriving at the bond quantum does not limit the scope of the bond, which is set by Condition 4.1. |
| 4.6 | The provisions of Section 109 of the Resource Management Act 1991 must apply to any bond, or bonds, required pursuant to the above and must not be limited by the details of the bond instrument. |
| 4.7 | The amount of the bond may be inflation adjusted annually, if requested by the Consent Authority, by the movement of the CPI relative to the CPI at the date when the bond is first provided. |
| 4.8 | The Consent Holder must not exercise or must cease exercising these consents:   * + 1. Until the bond required by Condition 4.1 has been fully executed by the Consent Holder and guarantor, or has been deposited with the Consent Authority, or     2. In respect of any inflation adjusted bond referred to in Condition 4.6, after 30 working days have expired from the date the Consent Holder was notified of the terms of the inflation adjusted bond by the Consent Authority unless the inflation adjusted bond has been executed with the Consent Authority by the Consent Holder and guarantor, or has been deposited with the Consent Authority; or     3. In respect of any bond sum changed or reviewed pursuant to Sections 127 or 128 of the Act, after thirty 30 working days have expired from the date the Consent Holder was notified of the decision of the changed or reviewed bond by the Consent Authority unless the changed or reviewed bond has been executed with the Consent Authority by the Consent Holder and guarantor, or has been deposited with the Consent Authority, or     4. If, during the term of these consents, the whole or any part of the bond is required to be used for the carrying out and completion of all obligations of the Consent Holder under the bond, unless the full bond has been executed with the Consent Authority by the Consent Holder and guarantor, or has been deposited with the Consent Authority. |
| 4.9 | The Consent Holder must complete such work requested in respect of which any bond or deposit is held, within the time period nominated by the Consent Authority’s written request. |
| 4.10 | If the consents are transferred in part or whole to another party or person, the bond must continue until any outstanding work at the date of transfer is completed to ensure compliance with the conditions of these consents, unless the Consent Authority are satisfied adequate provisions have been made to transfer the liability to the new Consent Holder. |
| 4.11 | In the event of any such transfer of the consents, the Consent Holder must ensure that the transfer provides a replacement bond to the Consent Authority on the terms required by the Bond Conditions. |
| 4.12 | The Consent Holder must meet the costs of providing any bond, or bonds, including the costs of the bond and any substitute bond. |
| 4.13 | The Consent Authority must release the bond upon the closure of the mine and if all conditions of consent have been complied with to the satisfaction of the Consent Authority. |
| 5.0 Annual Work Programme | |
| 5.1 | At least 20 working days prior to mining activities commencing and thereafter on or before the anniversary date of the mining activities commencing, the Consent Holder must submit a programme of work (“Annual Work Programme”) for certification by the Consent Authorities detailing:   * + The proposed works to be carried out over the next 12 months including:     - Equipment to be used;     - Areas of topsoil and overburden stripping and stockpile locations;     - New areas of land disturbance that will be mined;     - Access tracks;     - Drill/prospecting sites and other tracks to be constructed; and     - Any other site works within the consent area. * The approximate open volume of the working pit at the start of the year including depth of excavations and the area of the working pit. * The progressive rehabilitation works to be carried out over the next 12 months including:   + Areas of unrestored land (i.e. all land not finally topsoiled and revegetated) at the beginning of the new year;   + The area that will be fully rehabilitated during the forthcoming year;   + Maximum slope angles, bench heights and widths of recontoured ground, if applicable;   + Rehabilitation method and technique including replacement of topsoil and vegetation cover; * Description of measures to prevent adverse effects on natural waterbodies, including drainage works within the consent area, and the collection and treatment of site run-off before discharge to land; * Measures that must be adopted to ensure soil conservation and slope stability are controlled; * A description and analysis of any unexpected adverse effects that have arisen as a result of activities within the last 12 months, and the steps taken to address the adverse effect. |
| 5.2 | The following plans, reports and results of monitoring must also be submitted as part of the Annual Work Programme:   * + A detailed plan or aerial photograph showing:     - The open working area at the start of the year;     - Proposed mine path for the forthcoming year including haul and access roads;     - Rehabilitated ground behind the open pit area;     - Location of existing and intended topsoil or overburden dumps and their dimensions;     - Location of natural waterbodies;     - Location of present and intended drainage works and settling ponds; and     - Any other site works within the consent area.   + A Site Specific Erosion and Sediment Control Plan in accordance with condition 23.0.      * + Results of surface water quality, flow and water level from the previous 12 months in the form of an Annual Hydrological and Water Quality Report required by condition 26.7.   + Any proposed updates to Management Plans submitted in accordance with the respective conditions of consent.   + Results of any previous dust monitoring required by Condition 28.3. |
| 5.3 | The Consent Holder must provide the Consent Authorities with any further information, which the Consent Authorities may reasonably request after considering any Annual Work Programme. This information must be provided in a timely manner as required by the Consent Authorities. |
| 6.0 Management Plans | |
| 6.1 | At least 20 working days prior to undertaking any activities authorised by these consents, the Consent Holder must submit the following management plans to the Consent Authorities for certification:   * Noise Management Plan * Avian Management Plan * Wetland Construction and Riparian Planting Plan * Dust Management Plan * Rehabilitation Management Plan * Water Management Plan and Monitoring and Mitigation Plan * Erosion & Sediment Control Plan * Landscape Mitigation Planting Plans * Transport Management Plan * Lighting Management Plan   (collectively Management Plans) |
| 6.2 | The purpose of the Management Plans is to implement the relevant conditions of this consent. All Management Plans must include (where relevant):  a) The purpose/objective of the plan;  b) Reference to the conditions of this consent the management plan implements;  c) How each of the relevant conditions have been given effect to;  d) Identification of procedures for implementing the relevant plan;  e) Audit check lists;  f) Monitoring programmes and/or protocols;  g) Feedback mechanisms for adaptive management, including circumstances in  which a material change to the management plan would be required;  h) An organisational chart showing staff and contractor positions and  responsibilities for plan implementation;  i) Relevant training and induction procedures and schedules;  j) Reporting procedures and format for providing the results of any monitoring  or surveying required by the Management Plans.  Where plans require the input of an appropriately qualified professional, the Consent Authority may engage an appropriately qualified person to peer review the plans as part of the certification process. |
| 6.3 | Site activities must not commence until the management plans required in condition 6.1 have been certified by the Consent Authorities. |
| 6.4 | If the Consent Holder has not received a response from the Consent Authorities within 20 working days of the date of submission of the management plans under Condition 6.1, the management plans must be deemed certified. If the response from the Consent Authorities is that they are not able to certify the management plans, the Consent Holder must consider any reasons and recommendations provided by the Consent Authorities, amend the management plans accordingly, and resubmit the management plans to the Consent Authorities. |
| 6.5 | The Consent Holder may amend the management plans at any time to take into account:   * + 1. Any positive measure/s to ensure the stated objectives of the management plans are achieved; and     2. Any changes required to further reduce the potential for adverse effects as a result of actions identified in the Annual Work Programme; and     3. Any required actions identified as a result of monitoring to address a) and b) under these consents.   Where management plans require the input of an appropriately qualified person, any amendments to those management plans must also be undertaken by the appropriately qualified person.  *Advice Note: Some management plans have ongoing annual review requirements which are required in order to avoid, remedy or mitigate effects. These specific review requirements are stipulated in the relevant conditions of this consent.*  *Advice Note: Amendments to the Avian Management Plan may trigger the need for an updated Wildlife Act Authority.* |
| 6.6 | Any amended Plans must be provided to the Consent Authorities within 20 working days of their review, for certification in accordance with Condition 6.1. The Consent Authority may engage an appropriately qualified person to peer review the amendments. |
| 6.7 | The Plans may only be amended in a way that is consistent with, and does not contravene, the conditions of this resource consent. |
| 6.8 | If the Consent Holder has not received a response from the Consent Authorities within 20 working days of the date of submission of any reviewed management plan, the management plan must be deemed certified. If the response from the Consent Authorities is that they are not able to certify the management plan, the Consent Holder must consider any reasons and recommendations provided by the Consent Authorities, amend the management plan accordingly, and resubmit the management plan to the Consent Authorities. |
| 6.9 | A copy of the latest version of the Plans must be kept on site at all times and all key personnel must be made aware of the contents of each Plan and their responsibilities under each Plan. |
| 6.10 | Subject to any other conditions of these consents, all activities must be undertaken in accordance with the latest version of the Plans. |
| 7.0 Method of Operations | |
| 7.1 | The mine boundaries must be clearly marked on the ground before any earthworks take place, with a 20m setback from the northern property boundary and Collins Creek, the coastal lagoon and any wetland. The extent of the wetlands within the site must be delineated by a suitably qualified and experienced ecologist at least 20 working days prior to the site boundary being marked to determine the location of the setback and the coastal lagoon edge of the planting required by condition 19.0.  A map showing the extent of delineated wetlands must be provided to the Consent Authority, at least 10 days prior to the boundaries being marked.  *Advice note: Condition 18.1 requires a setback of 100m from the edge of the coastal lagoon during the bird breeding season.* |
| 7.2 | The maximum site disturbance must not exceed 8.0 hectares at any one time.    *Advice note: The disturbed area includes the mine pit, water management infrastructure, processing plant area, active rehabilitation areas and the access road.* |
| 7.3 | The Consent Holder must strip soil material ahead of operations and stockpile it for progressive and final mine closure rehabilitation purposes. Stockpiled soil must be protected from erosion caused by water and wind as far as practicable. |
| 7.4 | The Consent Holder must not bury any topsoil or soil material suitable as a growing medium or remove it from the site. |
| 7.5 | Prior to mining in each of panels 1, 4-9, and 10, the consent holder must engage a geotechnical engineer to carry out ground investigations to confirm the ground conditions within the panel, and determine appropriate pit wall geometry to ensure pit wall stability. The geotechnical investigations informing the report must include monitoring of pit wall performance in earlier panels (where applicable), and involve the use of in ground inclinometers to measure slope deformation and piezometers to measure groundwater response.  The geotechnical report must identify any recommendations for staff training in remediation for a pit wall failure scenario.  The Consent Holder must submit the geotechnical report to the Consent Authority at least 20 working days prior to commencing each panel, for certification that the ground conditions are suitable and pit wall stability will be achieved with required water management mitigation infrastructure in place, such that there is less than 0.5m of modelled displacement in an Ultimate Limit State event (1 in 100 year earthquake) within 20m of the pit crest. |
| 7.6 | When mining first occurs within 100m of the coastal lagoon, Rusty Pond and the northern boundary in each of panels 4-8 and 10, the Consent Holder must:   * Commence filling the mining void at the western pit wall within 6 weeks of commencing the panel; * Complete filling the mining void within 100m of the coastal lagoon within 8 weeks of commencing the panel. |
| 7.7 | The consent holder must use mains supplied electricity to operate the processing plant once it is commissioned.  *Advice note: During construction of the processing plant and mine infrastructure, on-site electricity generation via diesel powered generators may be required before a mains electric power supply is established.* |
| 8.0 Hazardous Substances | |
| 8.1 | Refuelling, lubrication and mechanical repairs of equipment and storage of hazardous substances and dangerous goods must be undertaken in such a manner so as to ensure that spillages of hazardous substances or dangerous goods onto the land surface or into a waterbody do not occur, including that refuelling must not occur within 20 metres of a water body. Any accidental discharge of greater than 20 litres must be reported immediately to the Consent Authority along with details of the steps taken to remedy and/or mitigate the adverse effects of the discharge. |
| 8.2 | All contractors and/or operators transporting or storing more than 20 litres of fuel must carry spill kits to enable immediate action to remedy and/or mitigate the effects of hazardous substances discharges on-site. |
| 8.3 | A list of all hazardous substances and dangerous goods must be maintained on site at all times showing location of storage and use, in case of an emergency. |
| 8.4 | Diesel storage must be limited to 40,000 litres, and must be contained in a certified tank with full secondary containment.  *Advice note: hazardous substance storage is managed by the Hazardous Substances and New Organisms Act 2006, and must be certified under this legislation.* |
| 8.5 | For the duration of mining, the Consent Holder must undertake quarterly systematic testing of the heavy minerals concentrate from within the active mining area to confirm that the concentrate remains below the acceptable level of radioactivity concentration limits as specified in Schedule 2 of the Radiation Safety Act 2016. Copies of the independent test results must be submitted to the Consent Authority within 10 working days of receipt of the results.  *Advice Note: If material meets the criteria in Schedule 2 of the Radiation Safety Act 2016, the extraction, processing and transport of heavy minerals concentrate will require a Source Licence under this Act, and may possibly require a radiation safety plan as per section 18 of the Act.* |
| 8.6 | In the absence of any extant and current New Zealand Code of Practice for handling such naturally occurring radioactive materials, the Consent Holder must carry out all activities on site in accordance with the Radiation Protection and Radioactive Waste Management in Mining and Mineral Processing Code of Practice and Safety Guide published by the Australian Radiation Protection and Nuclear Safety Agency.  *Advice Note: The Code of Practice within this consent condition requires that if radiation levels exceed 1Bq/g, the relevant authority must be notified, which differs from state to state. In the New Zealand context, the relevant body to notify is the Office of Radiation Safety.* |
| 8.7 | For the duration of mining, the Consent Holder must maintain radiation monitoring devices in the locations specified in the Dust Management Plan. Data from the radiation monitoring devices must be collected and analysed once every three months. Copies of the test results must be submitted to the Consent Authority with 10 working days of receipt of the results.  If the radiation monitoring devices record radiation levels exceeding the equivalent of 1 mSv (millisievert) above background levels over 12 months (i.e., the sum of results from the past four device readings at each location minus background levels established prior to the activity commencing) as a result of the activity, then the Radiation Safety Act 2016 applies to the activity, and the Consent Holder must:  (a) inform and consult the Office of Radiation Safety, New Zealand Ministry of Health; and  (b) carry out all activities on site in accordance with the Radiation Protection and Radioactive Waste Management in Mining and Mineral Processing Code of Practice and Safety Guide published by the Australian Radiation Protection and Nuclear Safety Agency. |
| 8.8 | For the duration of mining, the Consent Holder must undertake daily analysis of heavy minerals concentrate samples from the processed stockpile area using a hand-held X-Ray Fluorescence device. Where samples which result in a calculated activity concentration of >1.0 Bq/g based on U+Th assay\*, the Consent Holder must have these samples analysed by an independent laboratory for head-of-chain radioactivity concentration measurement. Daily monitoring records must be made available to the Consent Authority on request, and copies of any independent test results must be submitted to the Consent Authority within 10 working days of receipt of the results.  If the independent assessment confirms that radiation levels in the heavy minerals concentrate exceeds 1Bq/g, the Consent Holder must notify the Office of Radiation Safety and act as directed.  If levels exceed 10Bq/g on the hand-held device, the concentration process will pause, a sample must be submitted for independent testing, the HMC material in question will be diluted with tailings material to reach <1Bq/g and returned to the mining void. If the independent test confirms a reading of >10Bq/g, the Office of Radiation Safety must be notified and a Radiation Safety Plan will be required to be submitted for approval within 10 working days of the incident.  *\* Activity Concentration (Bq/g) = U(ppm)× 0.01244 + Th(ppm)× 0.0042*  *Advice Note: XRF devices are managed by the Office of Radiation Safety, and a Source Licence is required to possess and operate these devices.* |
| 8.9 | The Consent Holder must install an apparatus to measure Rn-222 activity concentration within the HMC stockpile building, to confirm the levels of airborne radon do not exceed the IAEA Safety Standard No. GSR Part 3 reference level of 300 Bq/m3. If no readings of >300 Bq/m3 are detected within the first year of production, this device may be decommissioned. Data from the apparatus must be supplied to the Consent Authority at least once every 3 months for the first 12 months of operation, and within 10 days of a reading of >300Bq/m3 being registered.  If the independent assessment confirms that Rn-222 levels in the HMC stockpile building exceeds 300 Bq/m3, the Consent Holder must notify the Office of Radiation Safety. |
| 9.0 Rehabilitation | |
| 9.1 | The Consent Holder must carry out progressive rehabilitation, to achieve the following requirements:   * + 1. Reinstatement of the productive pasture;     2. Reinstatement of existing drainage patterns to reflect pre-mining catchment areas which discharge to the major drains;     3. Ensure short and long term stability of the reinstated landform; and     4. Protect Canoe Creek, Canoe Creek Lagoon, Northern Drain, Collins Creek and surrounding wetlands from the effects of erosion and sediment generation.   *Advice Note: Stabilised means an area inherently resistant to erosion such as rock, or rendered resistant by the application of aggregate, geotextile, vegetation, mulch or an approved alternative. Where vegetation is to be used on a surface that is not otherwise resistant to erosion, the surface is considered stabilised once an 80% vegetation cover has been established.* |
| 9.2 | At the completion of mining (final mine closure), the mine area must be fully rehabilitated, by reinstating the productive pasture in general accordance a Rehabilitation Plan.The objectives of the Rehabilitation Plan are:   * + 1. To create a final landform with a similar contour and profile at final mine closure as that which existed prior to mining;     2. To establish vegetation cover on all areas disturbed by mining activity as per agreed final landform;     3. To protect freshwater values associated with Collins Creek, Canoe Creek, Canoe Creek Lagoon, Northern Drain and surrounding wetlands;     4. To reinstate the primary pre-mining catchment areas for the Northern Boundary Drain and Collins Creek/Canoe Creek Lagoon so the contouring and surface drainage installed during mine rehabilitation does not increase the rate of groundwater drainage at the site; and     5. To establish the wetland at the northern end in accordance with the Wetland and Riparian Planting Plan.   *Advice Note: Final mine closure is the completion of all mining and progressive rehabilitation works and removal of buildings.*  *Advice Note: All Management Plans are required to adhere to the requirements of Condition 6.0.* |
| 9.3 | The Rehabilitation Plan must include the following:   * A programme of progressive rehabilitation of the pre-mining landform, adhering to maximum disturbed area limits. * The original and final mine closure topography. * Contour and stability of all post-mining landforms. * Establishment of pasture cover over all disturbed land. * Restoration of drainage discharge channels. * Protection of water and soils from the effects of erosion. * The achievement of water quality standards for water interacting with previously distributed sites/areas in the long term to protect aquatic values. * Removal of buildings, equipment, and structures; and * Post-mining weed and pest control requirements. |
| 9.4 | If for any reason active mining ceases for more than 3 months, operational stockpiles must be removed and material returned to the mining area, and all disturbed areas must be rehabilitated as required by the conditions of these consents within 6 months from the date of the last mining activity. |
| 10.0 Complaints and Non-Compliance | |
| 10.1 | Upon receipt of any complaint, the Consent Holder must promptly investigate the complaint, take action to remedy or mitigate the cause of the complaint and inform the Consent Authorities within 48 hours of the report of the details of the complaint and the action taken. |
| 10.2 | The Consent Holder must maintain a complaints register for all aspects of operations in relation to these consents. The register must be available to the Consent Authorities at all times and must:   * + 1. detail the date, time and type of complaint;     2. cause of the complaint; and     3. the action taken in response to the complaint. |
| 10.3 | Complaints which may infer non-compliance with the conditions of these consents, must be referred to the Consent Authorities within 48 hours of the report. |
| 10.4 | In the event of any breach of compliance of the conditions of these consents, within 5 working days of becoming aware of any breach the Consent Holder must provide written notification to the relevant Consent Authorities which explains the cause of the breach, and if the cause was within the control of the Consent Holder, steps which were taken to remedy the breach and steps which must be taken to prevent any further occurrence of the breach.  *Advice Note: This consent condition does not replace the compliance and enforcement responsibilities of the Consent Authorities.* |
| 11.0 Community Liaison Group | |
| 11.1 | Within 90 working days of commencement of these consents, the Consent Holder must establish a Community Liaison Group (CLG). An invitation must be extended to 5 representatives of the Barrytown community which must include owners of Lots 2 and 3 DP 3375, RS 4884, and Lot 2 DP 3403 and a member of the Coast Road Resilience Group; the Department of Conservation, the West Coast Penguin Trust, Te Runanga o Ngati Waewae and the Barrytown School Board of Trustees. The Consent Holder must ensure that members of the CLG are provided with the opportunity and facilities to meet at least once every three months for the first 12 months of mining operations, and thereafter as agreed with the CLG. Minutes of meetings held must be submitted to the Consent Authorities within 10 working days of each meeting.  The Consent Holder must provide reasonable support for the CLG by covering the costs of the meeting venue and independent chair, organising meetings at a local venue, and inviting all members of the CLG at least 5 working days before the meeting is held.  The Consent Holder must make a payment of $500 per meeting held to a local community group or charity, which is to be decided by attendees of each meeting. Some examples of eligible groups are the Barrytown School, Barrytown Community Hall, Conservation Volunteers NZ.    *Advice Note: The CLG is not a decision making body, but an important forum for the dissemination of information from the Consent Holder to interested parties. It also provides the opportunity for meaningful engagement between the parties, and for the CLG to comment on consent compliance and provide recommended changes to operations, monitoring and adaptive management. Comments and recommendations from the CLG are to be given due consideration. In the event that it is not possible to establish or maintain a CLG through lack of interest or participation from the local community, then such failure to do so not be deemed a breach of these conditions. Due to the large number of participants, it is expected that only one representative of each party named in condition 11.1 will attend, in an effort to maintain the efficiency and effectiveness of the group.* |
| 11.2 | The purpose of the CLG is to provide an ongoing means of communication between the Consent Holder and the local community, both through regular meetings and informal communication between the members and the Consent Holder. Matters to be discussed may include, but are not limited to:   * + 1. Any complaints recorded and actions taken in response to the complaints as required by Condition 10.2;     2. Any complaints or concerns raised with traffic safety i.e. driver behaviour;     3. Any matters of concern with respect to State Highway 6 that should be reported to the West Coast Regional Council Land Transport Committee or NZTA;     4. Any proposed amendments to Management Plans;     5. The results of any surveys or monitoring undertaken in accordance with conditions of this consent. |

|  |  |
| --- | --- |
| **Grey District Council Conditions** | |
| 12.0 Hours of Operation | |
| 12.1 | Trucking, mining, overburden and topsoil stripping, bund development and any related activities must not operate during the hours of darkness. For the purpose of this condition, hours of darkness are considered to be between 30 minutes after sunset to 30 minutes before sunrise.  *Advice Note:* sunrise and sunset times can be found here *https://www.sunrise-and-sunset.com/en/sun/new-zealand/westport/2023/june*  *Advice Note: In addition to condition 12.1, further restrictions on transport operations are contained in Condition 15.0 Transport, and further noise restrictions are contained in Condition 16.0 Noise.* |
| 12.2 | Processing plant and maintenance activities within the processing plant area may operate 24 hours a day/7 days a week. Processing plant shifts must operate 0700-1900 and 1900-0700. Mining shifts must operate only during the hours of daylight. |
| 12.3 | Trucking activities must not occur on Sundays. |
| 13.0 Buildings | |
| 13.1 | Buildings associated with the mining activity must be constructed and located generally in accordance with the site plan titled “TiGa Consent Application” stamped as approved by Grey District Council and dated [insert date of stamp here] and prepared by Tai Poutini Professional Services Ltd Schedule 1 and the building plans included as Schedule 2. |
| 13.2 | The colours to be used for all buildings and structures must be recessive and non-reflective and have a light reflectance value (LRV) of less than 20%, including but not limited to Colorcote colours Mudstone (LRV 16%), Rivergum (18%), Permanent Green (LRV 10%) or Ironsand (9.5%). |
| 13.3 | The Consent Holder must remove all buildings with the exception of the Heavy Mineral Concentrate Storage Shed and reinstate the processing plant area to pasture before the completion of the term of consent. |
| 13.4 | The processing plant building must be constructed without windows, to avoid light spill from the building. |
| 14.0 Site Access | |
| 14.1 | At least 10 working days prior to the trucking of Heavy Mineral Concentrate from the site, the vehicle crossing for access to the site from State Highway 6 must be formed in accordance with the vehicle crossing layout plans submitted by the consent holder and labelled as “T1001: Barrytown Mine, TiGa Minerals and Metals Ltd, Indicative Access Arrangement” stamped as approved by Grey District Council and dated [insert date of stamp here] and attached as Schedule 3. |
| 14.2 | Prior to vehicle crossing formation works occurring, the consent holder must submit to the Grey District Council a copy of the Waka Kotahi NZ Transport Agency’s approval to undertake works on the State Highway (as detailed in advice notes a - c).  *Advice Notes: a) It is a requirement of the Government Roading Powers Act 1989 that any person wanting to carry out works on a state highway first gain the approval of Waka Kotahi NZ Transport Agency for the works and that a Corridor Access Request (CAR) is applied for and subsequently a Work Access Permit issued before any works commence. A CAR will be required for the vehicle crossing from the subject site to State Highway 6. b) Detailed design approval will be provided though the CAR process. c) A CAR is made online via www.beforeudig.co.nz and/or www.submitica.co.nz. The CAR needs to be submitted at least 15 working days before the planned start of works. A copy should also be sent to the Waka Kotahi NZ Transport Agency environmental planning team at environmentalplanning@nzta.govt.nz. The Corridor Access Request will need to include:*   1. *The detailed design for the vehicle crossing. In developing the detailed design, the consent holder will need to consult the Waka Kotahi NZ Transport Agency, including the Regional Safety Engineer and Network Manager.* 2. *A Construction Traffic Management Plan that has attained approval from the Waka Kotahi NZ Transport Agency Network Manager.* 3. *A design safety audit which has been prepared, processed and approved in accordance with Waka Kotahi guidelines for Road Safety Audit Procedures for Projects (https://www.nzta.govt.nz/assets/resources/road-safety-audit-procedures/docs/road-safetyaudit-procedures-tfm9.pdf)* |
| 15.0 Transport | |
| 15.1 | Truck movements to or from the site associated with removal of heavy mineral concentrate must only travel south of the site, and must be limited to 50 per day and 5 per hour and must only occur during the hours of daylight.  For the purpose of this condition, hours of daylight are considered to be between 30 minutes before sunrise and 30 minutes after sunset.  *Advice Note: For the purpose of the Transport conditions, a movement is defined as being a movement either to or from the site. A truck and trailer unit entering and leaving the site is therefore 2 movements.*  *Advice Note: Refer to Condition 12.0 for further restrictions on hours/days of operation.* |
| 15.2 | Truck movements associated with the activity must be limited to no more than 3 per hour between 0500 and 0700 each day so long as those hours are during the hours of daylight.  *Advice Note: For the purpose of the Transport conditions, a movement is defined as being a movement either to or from the site. A truck and trailer unit entering and leaving the site is therefore 2 movements.* |
| 15.3 | The Consent Holder must operate a transport service for mining and processing plant staff shift workers, and require all shift workers to use this transport service during the hours of darkness. For the purpose of this condition, hours of darkness are considered to be between 30 minutes after sunset to 30 minutes before sunrise. The transport service must provide for staff living both north and south of the site, by running separate passenger vehicles in each direction. If there are less than 5 staff who arrive at site from either direction on any given shift, a passenger transport service is not required, provided that all staff arriving from that direction arrive and leave in the same vehicle.  At least 10 working days prior to mining commencing, the Consent Holder must confirm to the Consent Authority how many staff are on each shift, their direction of travel, and what vehicles are proposed to cater for these staff movements.  *Advice note: The purpose of this condition to is minimise the number of vehicles arriving at and leaving the site, especially during hours of darkness, to avoid transport associated effects on the Westland Petrel. Some flexibility in the configuration of these vehicles is required, because it is not possible to know where future staff will live, and how this may change. It is intended that the company will run 1-2 mini van vehicles in each direction per shift, as required to ensure no staff are arriving by private passenger vehicle for shift work.* |
| 15.4 | Notwithstanding Condition 15.3, light vehicle movements must be limited to 140 light vehicles per day.  *Advice Note: For the purpose of the Transport conditions, a movement is defined as being a movement either to or from the site. A truck and trailer unit entering and leaving the site is therefore 2 movements.* |
| 15.5 | A record of light and heavy vehicle movements must be kept by the Consent Holder and supplied to the Consent Authority on request. |
| 15.6 | Any signage adjacent to or directed towards State Highway 6 must comply with the Waka Kotahi NZ Transport Agency policy manual for Third Party Advertising Signs (2022) and the Grey District Plan rules.  Advice note: Signage will not be permitted within the state highway corridor, unless approved by Waka Kotahi. |
| 15.7 | Truck movements must not leave or arrive at the site between the hours of 0800-0900 and 14:45-1600 each school day that the Barrytown Primary School bus is operating.  *Advice Note: For the purpose of the Transport conditions, a movement is defined as being a movement either to or from the site. A truck and trailer unit entering and leaving the site is therefore 2 movements.*  *Advice note: School term dates can be found on the Ministry of Education’s website, however exact dates each school operate will vary and should be confirmed with the Barrytown School directly.* |
| 15.8 | Northbound trucks must communicate with other trucks within the HMC fleet prior to the passing bay immediately north of Nine Mile Creek, and must pull over and wait at the passing bay if there is a southbound truck approaching the tight road geometry section from Twelve Mile Bluff to the south side of Ten Mile Creek, and not progress further until the southbound truck has cleared the area. |
| 15.9 | The consent holder must conduct transport activities in general accordance a Transport Management Plan. The objective of the Transport Management Plan is to ensure all drivers operating vehicles associated with the mining activity demonstrate considerate and safe driver behaviour to:   * contribute to the safe and efficient operation of the road transport network between the Site and the Port of Greymouth * avoid adverse effects on wildlife along the trucking route; * avoid adverse effects on pedestrian and cycle safety along the trucking route.   *Advice Note: All Management Plans are required to adhere to the requirements of Condition 6.0.* |
| 15.10 | The Transport Management Plan must include:   * A method of reporting encounters with taiko and other wildlife; * A method of reporting crashes involving a vehicle associated with the activity and any other road user and road defects, to the Council and the relevant Road Controlling Authority (where this is not the Council); * Hours of operation of various vehicle types to avoid adverse noise and traffic safety effects as dictated in the conditions of consent; * Procedures to avoid heavy vehicles leaving or arriving at the site between the hours of 0800-0900 and 14:45-1600, including safe locations to wait on SH6 during these times, if required; * A method for trucks to carry clear identification and a phone number for the Consent Holder or haulage company, for the purpose of enabling other road users to report driver behaviour to the Consent Holder. If the identification and phone number is for the haulage company, a process is required that reports any complaints back to the Consent Holder within 48 hours. * A method for the Consent Holder to record, investigate and advise fleet drivers of any complaints received about driver behaviour, and to provide this record to the Consent Authority when requested. * A description of “locations of care” where drivers will need to take additional care, i.e. areas of tight road geometry, areas of greater pedestrian and cyclist concentration, areas near schools. * Methods to minimise amenity disturbance for residents i.e. locations where use of air brakes should be avoided, including the Cargill Road intersection. * A method of real time communication within the trucking fleet to avoid trucks passing at areas of tight geometry, and to alert other fleet drivers to the presence of a cyclist, pedestrian or other emerging safety hazards to minimise risks to other road users. * Staff induction procedures, including regular briefing (eg ‘Toolbox Talks’)of drivers regarding the requirements of the TMP, considerate and safe driving behaviour around pedestrians and cyclists, identified locations of care, being alert for tourist drivers, and any other pertinent requirements regarding driver behaviour. * A requirement for truck drivers to read and agree to any aspects of the Transport Management Plan within their control as drivers. * A requirement to regularly report to the West Coast Regional Land Transport Committee on any particular areas of concern with State Highway 6 (including those raised by the CLG); * Procedures to notify drivers when alterations are made to the TMP have occurred. |
| 15.11 | In the event that any vehicle associated with the activity is involved in a crash the Consent Holder must notify the Consent Authority and engage a suitably qualified transport engineer to review the Transport Management Plan within 5 working days to identify any further mitigation measures that can be implemented to avoid similar incidents occurring again. The review and recommendations of the transport engineer must be provided to the Consent Authority within 10 working days of the incident occurring, and the management plan amendment process in Condition 6.0 must be followed. |
| 15.12 | The Consent Holder must review the Transport Management Plan once every 12 months, and within 5 working days of any near miss or wildlife incident, and communicate updates to staff. The review must be provided to the Consent Authority within 10 working days of the incident occurring, and the management plan amendment process in Condition 6.0 must be followed. |
| 15.13 | The Consent Holder must ensure that GPS Monitoring Systems are installed on the trucks carrying Heavy Mineral Concentrate to facilitate the investigation of complaints about driver behaviour, near misses, wildlife encounters, accidents and compliance with 15.1, 15.2 15.5 and 15.7. Records must be supplied to the Council on request. |
| 16.0 Lighting | |
| 16.1 | Lighting must not exceed 2.0 lux spill (horizontal and vertical) of light onto any adjoining property, measured at any point more than 2m inside the boundary of the adjoining property or the closest window on the adjoining property whichever is the closest. |
| 16.2 | Without limiting Condition 16.3, lighting must be designed, installed and operated in a manner which adheres to the Australian Government’s National Light Pollution Guidelines for Wildlife January 2023 (or subsequent revision); including but not limited to:   * Utilising the Seabird Light Mitigation Toolbox in Appendix G – Seabirds (Schedule 4); * All fixed lighting must be directed downward, shielded to avoid light spill, with a lighting temperature of no more than 2000K, and be filtered to reduce blue and violet wavelengths; * Lights must only illuminate the object or area intended; * Fixed lights must be mounted as close to the ground as practicable; * External lighting must be minimised on the seaward side of buildings to minimise light spill toward the coast; * External lighting must use the lowest intensity lighting possible, while ensuring compliance with workplace health and safety requirements; * External lighting should be equipped with light minimising technology, including motion sensors and timers where practicable; * Any windows must have blackout blinds fitted to avoid any light spill from internal lighting within buildings; * Where practicable, the consent holder should make efforts to ensure mobile lighting within the mine site adheres to the above principles, including dipping headlights of vehicles operating on site. |
| 16.3 | The consent holder must manage lighting on the site in accordance with a Lighting Management Plan (LMP), which has been prepared by a suitably qualified ecologist in consultation with a suitably qualified lighting professional, and provided to the Department of Conservation for comment prior to certification.  The objectives of the LMP are:   1. To ensure adverse effects of artificial lighting on wildlife (specifically tāiko) are avoided. 2. To ensure fixed and mobile artificial lighting at the proposed mine is managed in accordance with best-practice guidelines[[1]](#footnote-2). 3. To ensure ongoing use of the site and its environs by the birds which currently occur in the area.   *Advice Note: All Management Plans are required to adhere to the requirements of Condition 6.0.* |
| 16.4 | As a minimum, the LMP must include:   1. A description of the wildlife that may be present on or around the site that may be sensitive to lighting; 2. A description of the potential lighting effects on identified wildlife; 3. Specific lighting management actions to protect identified wildlife; 4. Reporting requirements to enable consent authorities to confirm compliance with associated consent conditions, and keep wildlife stakeholders informed; 5. Best practice lighting design principles to avoid lighting effects on wildlife; 6. A description of the proposed exterior and mobile lighting associated with the activity (including vehicle movements to and from the site); 7. Auditing requirements to ensure that lighting is installed and operated appropriately. |
| 16.5 | The Consent Holder must provide a detailed lighting plan to Grey District Council and the Department of Conservation at least 20 working days prior to the commissioning of the processing plant, with an accompanying design statement, prepared by a suitably qualified lighting professional, confirming compliance with conditions 16.1 and 16.2. If the Department of Conservation considers that for any reason the detailed lighting plan does not comply with Condition 16.2, the Consent Holder must consider any reasons and recommendations provided by the Department of Conservation, amend the detailed lighting plan accordingly, and resubmit the plan to the Grey District Council and the Department of Conservation. |
| 16.6 | Within 20 working days of the processing plant being commissioned, the Consent Holder must engage a suitably qualified lighting professional to carry out a lighting audit, to confirm that the lighting has been installed as per the detailed lighting plan required by Condition 16.3. The results and confirmation of compliance with conditions 16.1 and 16.2 must be submitted to the Consent Authority and the Department of Conservation within 10 working days of receipt of the audit. |
| 16.7 | If the lighting audit establishes compliance with conditions 16.1 and 16.2 is not achieved, the Consent Holder must investigate and implement additional mitigation required to achieve compliance. The Consent Holder must submit a report to Consent Authority within 10 working days of the audit detailing the mitigation measures that will be implemented and must undertake a further compliance monitoring report within 10 working days of any mitigation measure being implemented to demonstrate the effectiveness of that mitigation. |
| 17.0 Noise | |
| 17.1 | The consent holder must ensure that all operational mining and processing activities on the site do not exceed the following noise limits at or within the notional boundary of any dwelling existing at the date consent is granted on any other site except 3261 Coast Road:   * + Daytime (0700-2200): 55 dB LAeq(15 min)   + Night-time (2200-0700): 45 dB LAeq(15 min) and 75 dB LAFmax   when measured and assessed in accordance with the latest New Zealand noise standards: NZS 6801:2008 “Acoustics – Measurement of environmental sound” and NZS 6802:2008 “Acoustics -Environmental Noise”.  ‘Notional boundary’ is defined as a line 20 metres from any side of a dwelling or the legal boundary where this is closer to the dwelling. |
| 17.2 | Construction activities must be conducted in accordance with NZS 6803: 1999 “Acoustics - Construction Noise” and must comply with the “typical duration” noise limits contained within Table 2 of that Standard.  *Advice Note: Construction activities include the formation of access roads, bunds,* dams *and final land contouring and planting, and the construction of the processing plant and load out area. For the avoidance of doubt, overburden stripping and topsoil removal associated with mining operations must not be considered construction activities.* |
| 17.3 | The consent holder must prepare a Noise Management Plan (NMP) to control day-to-day noise emissions from the site. This NMP must be submitted to Council for certification 10 working days prior to commencement of the proposed activity at the site.  As a minimum, the NMP must include:   * 1. The person responsible for implementing the NMP   2. Applicable noise conditions relating to noise   3. Training of staff relating to how to minimise noise and vibration   4. Maintenance schedule for site access road surfaces to avoid excessive noise and vibration   5. Activity risk analysis for noise generation   6. Method for handling complaints   7. Noise monitoring methodology, including frequency, duration, location.   *Advice Note: All Management Plans are required to adhere to the requirements of Condition 6.0.* |
| 17.4 | The consent holder must engage a suitability qualified and experienced independent person to undertake compliance noise monitoring within 30 days of mining and processing operations occurring and thereafter at 3 monthly intervals for the first 12 months of the mining operation. Thereafter, compliance noise monitoring must be undertaken on an annual basis.  All noise monitoring must be submitted to Grey District Council within two weeks of completion of each monitoring visit.  If compliance is not achieved, the Consent Holder must investigate and implement additional mitigation required to achieve the noise limits as soon as practicable. The consent holder must submit a report to Council within 60 working days of the relevant monitoring report detailing the mitigation measures that will be implemented and must undertake a further compliance monitoring report within 10 working days of any mitigation measure being implemented to demonstrate the effectiveness of that mitigation. |
| 17.5 | Mining operations must utilise the best practicable option to minimise noise at all times. This includes replacement of worn parts, maintenance of mufflers, lubrication of moving machinery to avoid squeaks and squeals, and appropriate operation of all equipment. |
| 17.6 | Vehicles or equipment must not be fitted with tonal reversing alarms. Where reversing alarms are required, broadband reversing alarms must be used. |
| 18.0 Avian Management | |
| 18.1 | Mining, topsoil and overburden stripping and rehabilitation activities must not take place within 100m of the site’s northern boundary, Canoe Creek Lagoon Canoe Creek Lagoon (as delineated in Condition 7.1) or any wetland between the months of August and December each year to maintain separation from the lagoon during the peak bird breeding season. |
| 18.2 | If a nest of a threatened or at risk bird species is detected within an area to be mined during the breeding detection surveys, the nest must be protected by establishing, physically marking and maintaining a 50m buffer between the nest and any works so as to minimise the risk of nest abandonment.  All vehicles, machinery and people must be excluded from the area and local pest control implemented until either the nest is abandoned or any chicks fledge in accordance with the management set out in the Avian Management Plan (AMP). If a nest is abandoned, the AMP must be reviewed by a suitably qualified ecologist to investigate the reasons for abandonment and if there are any additional measures that should be undertaken to protect nests in future.  *Advice Note: Conditions relating to the AMP are Conditions 18.11-18.14.* |
| 18.3 | Staff, contractors and visitors associated with the mining activity must not be permitted to bring dogs to the site at any time, except for conservation purposes. |
| 18.4 | The Consent Holder must establish a ring of traps and/or bait stations targeting rats and mustelids placed around the perimeter of the property and the coastal lagoon in accordance with the AMP. The network of traps must be installed prior to mining commencing and serviced as required. |
| 18.5 | The consent holder must deploy wildlife cameras around the coastal perimeter of the mine disturbance area and other suitable locations as required to monitor for Korora, and around the processing plant area and the access road to monitor for *Procellaria westlandica* (Westland Petrel).  The cameras must be equipped with motion sensors, and be installed by a suitably qualified ecologist.  10 cameras to detect Korora must be placed at suitable locations and set to record for at least 10 nights every month, with the location to be determined by the ecologist.  10 Cameras to detect Westland Petrel must be installed around the processing plant and the length of the access road, operating during the hours of darkness each night, with the location to be determined by the ecologist.  Imagery must be reviewed for wildlife interactions at least weekly by a suitably qualified ecologist, retained for a minimum of 6 months, and be made available to the Consent Authority or the Department of Conservation on request. |
| 18.6 | Any interactions with wildlife recorded as a result of the monitoring requirements in the AMP including the wildlife cameras required by Condition 18.5, must be reported to the Consent Authority and the Department of Conservation on a weekly basis from 01 November to 31 January each year, and on a monthly basis from 01 February to 31 October. Footage must be made available to the Department of Conservation and the consenting authority as set out in Condition 18.5. |
| 18.7 | If a Westland Petrel interaction is detected, the consent holder must follow the procedure set out in the AMP including contacting the Department of Conservation as soon as possible and transfer of any birds found alive to their care as soon as the Department can take them, which must include a review of the AMP and Lighting Management Plan by a suitably qualified ecologist ecologist in consultation with the Department of Conservation and a suitably qualified lighting professional to determine what additional measures can be taken to avoid any further interactions with Westland Petrel.  *Advice note: An interaction is defined as the presence of a bird or birds within close proximity to the mining infrastructure, including buildings, vehicles and plant where they are or could be put at risk.* |
| 18.8 | If two Westland Petrel interactions are detected within a four week period, all activities during the hours of darkness must cease until a further review of the AMP and Lighting Management Plan by a suitably qualified ecologist has been carried out, in consultation with the Department of Conservation and a suitably qualified lighting professional, to determine the possible causes and additional mitigation measures that can be employed to avoid further interactions with Westland Petrel. Mining and processing activities may only recommence following the completion of investigations and the implementation of further mitigation measures recommended by the ecologist.  *Advice note: Any amendment to the AMP will be required to comply with the certification process under Condition 6.0, and any Wildlife Act Authority requirements.* |
| 18.9 | The Consent Holder must engage a suitably qualified expert to carry out annual penguin surveys of Pakiroa beach and the mine area using a certified conservation dog within 500m of the mining disturbance area to detect the presence of Korora. The first survey must be conducted within the first 12 months of the commencement date of the resource consent, and at least two annual surveys must be completed before mining commences. If penguins or burrows are detected the location must be mapped and the following management actions are to apply:   1. If penguins are detected using the mining area to access other habitats, any existing access ways must be maintained and/or works affecting that accessway must be completed in the period April – June (outside the breeding and moult period). 2. Any potential penguin burrows identified must be investigated, including use of a burrowscope, to determine whether Korora are using them. 3. Where any penguin burrows are compromised by mining (i.e., direct effects), replacement artificial burrows/nest boxes must be installed at a rate of 2:1.  Any additional nest boxes provided must be located within the vegetated coastal foreshore habitat associated with any identified accessways. 4. If penguins are found within the mine site, a specific Penguin Management Plan must be developed by a suitably qualified and experienced ecologist on behalf of the applicant in consultation with the West Coast Penguin Trust. The West Coast Penguin Trust must be reimbursed for reasonable time and expenses associated with consultation on the Penguin Management Plan. 5. Any deceased penguins found on or near the mine site must be provided to the Department of Conservation for necropsy. |
| 18.10 | A penguin fence must be erected along the length of the Canoe Creek Lagoon boundary, from Collins Creek to the northern boundary of the mine disturbance area, on the landward side of the coastal lagoon planting so as to exclude Korora from entering the mine disturbance area:   * if Korora are detected within 500m of the mine disturbance area; and * no Korora are detected within the mine disturbance area; and * no access tracks are detected beyond the coastal margin in the pre-mining surveys required by Condition 18.9.   The penguin fence must be comprised of geosynthetic mesh to a height of at least 900mm above ground and buried at least 300mm below the ground and with posts no greater than 4m apart.  The fence installation must be certified as preventing the ingress of Korora to the mine disturbance area by a suitably qualified ecologist.  This certification must be supplied to the Consent Authority prior to mining commencing.    *Advice note: The requirement to erect a penguin fence only applies if Korora are detected within 500m proximity of the mine disturbance area, but are not within the site.  If no Korora are detected near the mine disturbance area, a penguin fence is deemed unnecessary.* |
| 18.11 | The consent holder must conduct activities on site in general accordance with an Avian Management Plan (AMP) prepared by a suitably qualified ecologist/ornithologist. The objectives of the AMP are:     * To ensure adverse effects on the threatened and at risk birds present in the vicinity of the site and any other threatened and at risk species detected by subsequent monitoring are avoided. * To ensure significant adverse effects on the rushland, flaxland and other important bird habitats adjoining the mining site including Canoe Creek Lagoon, Rusty Pond and the coastal margin are avoided and all other adverse effects are avoided, remedied or mitigated. * To ensure safe ongoing use of the site and its environs by the birds which currently occur in the area.   *Advice Note: All Management Plans are required to adhere to the requirements of Condition 6.0.*  *Advice Note: Threatened or at-risk bird species refers to the Conservation Status according to the Department of Conservation’s Threatened Classification System* |
| 18.12 | The AMP must detail:   * + A description of the site and surrounding avian habitats   + A description of the threatened and at risk birds likely to be present in these habitats and which species require specific management within the AMP   + A description of the management and mitigation measures that are required to be implemented to avoid effects on these species   + A procedure for managing and responding to Taiko or other wildlife being found on the mine site;   + A description of the monitoring requirements to assess the effectiveness of the AMP |
| 18.13 | The AMP must be reviewed annually by the Consent Holder. Any proposed amendments to the AMP must be submitted to Council for certification and must:   * + achieve the AMP’s objectives including of avoiding effects on any threatened or at-risk indigenous bird species (including specifically the Westland Petrel);   + comply with the conditions of this resource consent; and   + have been reviewed by an appropriately qualified and experienced ecologist/ornithologist;   + have been provided in advance to Te Runanga o Ngāti Waewae and the Buller/Kawatiri office of the Department of Conservation for comment (and feedback received collated and submitted with the amendments to be provided to Council);   + follow the certification process set out in Condition 6.0.   *Advice note: any disturbance or relocation of avifauna may require a permit from the Department of Conservation under the Wildlife Act (1953).* |
| 18.14 | The Consent Holder must engage a suitably qualified expert(s) to undertake all monitoring of avian species from the commencement of consent until at least one year following the cessation of mining activities on this site. The monitoring must be carried out in accordance with the monitoring requirements in the AMP. |
| 18.15 | An annual bird management report must be provided to Environmental Planning Team Leader Grey District Council, Te Runanga o Ngāti Waewae, the Buller/Kawatiri office of the Department of Conservation in Westport, the West Coast Penguin Trust, Paparoa Wildlife Trust, the Community Liaison Group and Waka Kotahi NZ Transport Agency Environment and Sustainability Team (via:environment@nzta.govt.nz), no later than 30 June each year. The report must include the following matters:   * + The timing and duration of any mining within 100m of the coastal lagoon vegetation and the SNA;   + Results of seasonal bird surveys at the site;   + Timing of nest detection surveys and observations relating to nesting or other behaviours observed within the area to be mined;   + Efforts to deter any attempts at nesting within the area to be mined and the outcome of those efforts;   + Species attempting to nest within the area to be mined (including threatened and at risk species);   + Date of first nesting attempts (if any) for threatened and at risk species within the area to be mined;   + Number and location of nesting attempts by threatened and at risk species within the area to be mined;   + Species attempting to nest within the area to be mined (including threatened and at risk species);   + Date any predator control commenced, the location of traps and bait stations, the number of captures, the amount of bait consumed and any relevant observations;   + Outcome of individual nesting attempts by threatened and at risk species within the area to be mined;   + Results of annual kororā surveys on Pakiroa Beach, the implications for mine operations and any management actions undertaken;   + Number and location of any grounded Westland Petrel and any birds found dead on site;   + Management undertaken and the outcome for any grounded Westland Petrel collected;   + Number, dates and location of any vehicle strikes or near misses involving the Westland Petrel or Korora;   + Autopsy outcomes for any dead Westland Petrel or Korora collected;   + The number, dates and location of any near misses with vehicles for any native species;   + The findings of any lighting audits undertaken during the year and steps taken to resolve any issues identified;   + A summary of any revisions made to this management plan and the reasons for the changes;   + The date and duration of any operational shut-downs; and   + The results of the quarterly walk-through surveys of birds using the lagoon area. |
| 19.0 Planting | |
| 19.1 | As soon as practicable following the commencement date of this consent, and prior to the commencement of mining, the consent holder must construct bunds and complete planting and fencing in accordance with the attached “Landscape Mitigation Planting Plans” prepared by Glasson Huxtable Landscape Architects dated January (Schedule 5); including:   1. a 1.8m high, 13.0m wide permanent bund with planting along the bund’s crest and eastern side, parallel to the State Highway for visual screening; 2. a 6.0m wide planting strip with fencing adjacent to the coastal lagoon edge; 3. a 10.0m wide band of planting along the open coastline with fencing in the south-west corner; 4. planting of the western and northern edges of the Clean Water Facility, between the coastal lagoon and ponds, so far as is operationally feasible to enable the Clean Water Facility to operate and be maintained throughout the course of the mining activity; 5. a minimum 3.0m wide strip of planting with fencing along the edge of each side of Collins Creek (except planting is only required on the true right side where riparian vegetation already exists on the true left side of the Creek in the mid section of the site); 6. a 3.0m wide strip of planting with fencing along the southern bank of the northern drain; 7. a planted strip along the north-eastern boundary of the site and adjacent to neighbouring properties at 3323 Coast Road.   For the avoidance of doubt, all planting must be fenced to exclude livestock from the planted areas. Temporary fencing may be erected around the planting in (d) for the duration of mining, and stock must be permanently excluded when the additional planting is undertaken under Condition 19.4. |
| 19.2 | As soon as practicable following the construction of the temporary stockpile near the processing plant, the consent holder must complete planting of the stockpile area as shown in the attached “Landscape Mitigation Planting Plans” prepared by Glasson Huxtable Landscape Architects dated January 2024 (Schedule 5).  *Advice Note: Planting may not be able to be undertaken during dry periods of the year, and as soon as practicable may be the start of the planting season following the stockpile construction. Disturbed area and erosion and sediment control practices will require this area to be stabilised if not planted immediately.* |
| 19.3 | Within 12 months of (but not prior to) the completion of mining, the processing plant and buildings must be removed with the exception of the Heavy Mineral Concentrate Storage Shed, and the bund areas rehabilitated into pasture. |
| 19.4 | No later than 12 months after the completion of mining, the remaining areas of the proposed wetland area (Clean Water Facility and Future Wetland Extension) shown in the attached “Landscape Mitigation Planting Plans” prepared by Glasson Huxtable Landscape Architects dated January 2024 must be constructed and planted. |
| 19.5 | The consent holder must source plants required for the planting and wetland area required from within the Punakaiki Ecological District or North Westland Ecological Region in order of preference. Where this is unable to be achieved, the consent holder must notify the Council and work with the Council and a suitably qualified practitioner to determine an appropriate alternative plant source. |
| 19.6 | The wetland construction, (*Clean Water Facility and Future Wetland Extension)*, coastal lagoon edge and Collins Creek and Northern Boundary Drain riparian planting must be undertaken and managed in accordance with a Wetland Construction and Riparian Planting Plan (WRPP) prepared by a suitably qualified ecologist. The WRRP must distinguish between those areas to be planted prior to mining, and areas to be planted at the completion of mining.  The objectives of this plan are:   * To create or enhance habitat for indigenous species along the Site’s existing coastal edge and within Canoe Creek Lagoon; * Encouraging natural regeneration of indigenous species by fencing off planting areas and having effective weed and animal pest management; * To revegetate the constructed wetland and both edges of the part of Collins Creek and the Northern Drain and the area of coastal planting with ecologically appropriate species and restore indigenous vegetation to at least 50% cover at 1 m height as demonstrated in plots across both wetland sites; * Manage exotic pest plants (particularly woody weeds identified in this plan) over the restoration sites to a level of less than 5% cover as demonstrated in wetland monitoring plots across both wetland sites; * Improve terrestrial and wetland habitat quality and create corridors for wildlife movement; * Encourage natural ecosystem processes including the regeneration and dispersal of indigenous fauna and flora; * Improve water quality and aquatic habitats in Collins Creek and the Northern Drain.     *Advice Note: All Management Plans are required to adhere to the requirements of Condition 6.0.* |
| 19.7 | The WRRP must include:   * A description of the site; * A description of the riparian planting required by Conditions 19.1(b)-(f); * A final wetland design that, when the planting required in Condition 19.1(d) and 19.4 are combined, achieves an area of 1.9ha with the following habitats:  1. An island of 2,000m2 2. At least 5,000m2 open water up to 2m deep 3. At least 5,000m2 of shallow water (0.5m deep) 4. At least 5,000m2 of water 0.5 m – 2 m deep planted primarily in raupō 5. At least 1,000m2 of wet edge planting comprised primarily of rushes and sedges (Juncus spp., Carex spp.,) and shrubs such as mikimiki (Coprosma propinqua) 6. A plant density of no less than 5,000 stems per hectare.  * Wetland construction methodology, including details of the pre-mining and post-mining areas of the constructed wetland; * Site preparation requirements for the wetland and riparian planting; * Planting methodology for planting wetland, riparian and coastal areas; * Monitoring and maintenance requirements to ensure the survival and ecological functioning of the constructed wetland, including pest and weed control to achieve Condition 19.8; * A timeline for the planting which aligns with conditions 19.1 – 19.4. |
| 19.8 | All planting must be maintained for the duration of the consent.  Any plants that are dead, diseased, fail to thrive or are damaged must be replaced with a same or similar plant species within the following planting season. |
| 19.9 | Notwithstanding Conditions 19.1-19.8 above, the plant species Metrosideros umbellata (southern rata), and Laurelia novae-zelandiae (pukatea) must not be used on site. |
| 19.10 | The existing mature flax located adjacent to the stock stand off pad which is located in the northeastern part of the Mine Disturbance area must be retained for the duration of mining activity for visual screening purposes. |
| 19.11 | At the completion of mining and before the expiry of this consent, the consent holder must arrange for a section 108(2)(d) Resource Management Act 1991 covenant in favour of Grey District Council which is to be registered on the Certificate of Title 447182 (RS 2847) affecting the area shown as Proposed Covenant Area identified on the Planting Covenant Area Plan enclosed as Schedule 6. The covenant must provide for the following:  In respect of the Proposed Covenant Area (2.88ha) identified on the Planting Covenant Area plan prepared by Tai Poutini Resources dated 15 March 2024, the area must be fenced to exclude livestock, and no pastoral farming must occur within the wetland area. |
| **20.0** | **Water supply** |
|  | Sufficient water supply must be provided on the site in accordance with the NZ Fire Service Firefighting Water Supplies Code of Practice SNZ PAS 4509:2008. |
| 21.0 Accidental Discovery Protocol | |
| 21.1 | In the event of any disturbance of Koiwi Tangata (human bones) or Taonga (artefacts, including pounamu) the Consent Holder must:   * + Cease any further excavation within 50m of the disturbance for a period of at least 24 hours; and   + Immediately advise Consent Authority of the disturbance; and   + Immediately advise the Te Rūnanga O Ngāti Waewae, or their authorised representatives of the disturbance; and   + Immediately advise Heritage New Zealand Pouhere Taonga and the New Zealand Police. |
| 21.2 | If the Consent Holder identifies any archaeological discoveries or potential areas or sites of historic value, the Consent Holder must immediately notify the Consent Authority and a representative of Heritage New Zealand Pouhere Taonga. |

|  |  |
| --- | --- |
| **General Conditions to Apply to all WCRC Consents** | |
| 22.0 Method of Mining | |
| 22.1 | The consent holder must only carry out mining activities within the mining area shown on the attached map titled “TiGa Consent Application” prepared by Tai Poutini Professional Services Ltd dated 18 January 2024 attached as Schedule 1. |
| 22.2 | The maximum combined surface area of un-rehabilitated disturbed land in the application area must not exceed 8.0 hectares at any one time. |
| 22.3 | The mining and associated activities under this consent must not cause or induce erosion or slope instability outside the application area. |
| 22.4 | Mining activities must not occur within 100m of the Canoe Creek lagoon within the first 12 months of mining operations commencing. |
| 23.0 Erosion and Sediment Control Plan | |
| 23.1 | The Consent Holder must operate in general accordance with the Erosion and Sediment Control Plan labelled ‘Barrytown Mineral Sand Operation Erosion and Sediment Control Plan and Water Management’ (ESCP) prepared by Ridley Dunphy Environmental Ltd, dated January 2024. The objectives of the ESCP are:   * To use established guidelines and practices to minimise sedimentation of waterbodies adjacent to the mining area; * To assist with compliance with the water quality parameters in Condition 25.0. |
| 23.2 | A Site Specific Erosion and Sediment Control Plan (SSESCP) must be prepared and reviewed annually and submitted to the Consent Authorities with the Annual Work Programme, reflecting the water management measures proposed for construction and mining for the following 12 months, and adhering to principles of the Erosion and Sediment Control Plan in Condition 23.1 above. The SSESCP must include:   * Location of the work; * Contour information; * Erosion and Sediment Controls (ESCs); * Chemical treatment requirements, design and details; * Catchment boundaries; * Details of construction methods; * Contingency measures; * Design details; * A programme for managing non-stabilised areas; * The identification staff who will manage ESCs; * The identification of staff who monitor compliance with conditions; * A chain of responsibility for managing environmental issues; and * Methods and procedures for decommissioning measures (if applicable) |
| 24.0 Water Management Plan | |
| 24.1 | Mine water must be managed to ensure:   1. pre-mining median water levels in piezometers PZ-19, PZ-02, PZ-03, PZ-04 and PZ-05 are maintained when mining is occurring within 100m of the southern boundary 2. pre-mining median water levels in piezometers PZ-08, PZ-09, PZ-17, PZ-10, PZ-11 and PZ-12 are maintained when mining is occurring within 100m of the northern boundary 3. Pre-mining median water levels in Canoe Creek lagoon are maintained by ensuring pre-mining median water levels in PZ-06, PZ-07, and PZ-08 are maintained when mining is occurring within 100m of the western boundary 4. The flow in Collins Creek is not reduced by more than 10% of the MALF as the creek approaches low flow condition.   *Advice note: Pre-mining median water levels are determined by calculating the median water level over the previous 12 months.*  *Advice note: Collins Creek MALF may be determined as follows:*   * *Estimated MALF as obtained from the New Zealand Rivers Maps, or* * *Hydrologically calculated MALF from the Collins Creek Downstream measurement site following the acquisition of 5 complete hydrological years of verified data.* |
| 24.2 | Mining must not commence until 12 months of groundwater monitoring data has been obtained in order to determine the pre-mining median water flows and levels required to be achieved under condition 24.1. |
| 24.3 | If water monitoring required by Condition 26.0 detects a reduction in ground water levels or surface water flows below the thresholds in Condition 24.1, the Consent Holder must investigate the cause of the change to determine whether it is a result of mining, and immediately follow the actions set out in the MMP to rectify the change. |
| 24.4 | Mining must not occur within 100m of any surface water body or wetland until the Consent Holder has demonstrated through the provision of an Annual Hydrological and Water Quality Report, as required by Condition 26.6, that it can successfully employ management and mitigation methods outlined in the WMP and MMP to avoid adverse effects on surrounding water bodies and groundwater levels. |
| 24.5 | The Consent Holder must establish all water management infrastructure, and operate the mine in general accordance with a Water Management Plan (WMP) and Monitoring and Mitigation Plan (MMP) prepared by a suitably qualified hydrologist. The objectives of the Water Management Plan are:   1. pre-mining median water levels in boundary piezometers PZ-02, PZ-03, PZ-04, PZ-05, PZ-06, PZ-07, PZ-08, PZ-09, PZ-10, PZ-11, PZ-12, PZ-17, and PZ-19 must be maintained; 2. The rate of surface water inflow to Canoe Creek Lagoon from Collins Creek is not reduced by more than 10% of the Collins Creek Mean Annual Low Flow (MALF); 3. The flow in Collins Creek is not reduced by more than 10% of the MALF as the creek approaches low flow condition; 4. Flow consistent with the drain’s intermittent hydrological function and with dry weather flows is maintained in Northern Boundary Drain downstream of piezometer PZ-10 during periods when Collins Creek approaches within 120% of its MALF, i.e., dry spells; 5. The quality of water discharged to receiving waters will not cause adverse impacts on stream ecology and visual clarity.; 6. The rate of take of water from Canoe Creek is not greater than 10% of the MALF; 7. Potential adverse ecological impacts associated with discharge of naturally present toxic metals and phosphorus in downgradient surface waters are avoided; 8. The pre-mining surface drainage patterns are restored such that the catchments areas for the Northern Boundary Drain and Canoe Creek Lagoon are not changed significantly; 9. The soil profile restoration, land contouring and surface drainage installed during mine rehabilitation does not increase the rate of groundwater drainage at the site.   The objectives of the Monitoring and Mitigation Plan are to:   1. Ensure that adverse effects on ground and surface water levels in adjacent water bodies are avoided, by employing monitoring and mitigation methods at or within the boundary of the disturbance area. 2. Ensure that potential water quality impacts associated with mining activities are identified as quickly and clearly as possible via monitoring. 3. Identify actions that will be undertaken to avoid, remedy or mitigate water quality effects through implementation of appropriate actions in a timely manner where required.   *Advice Note: All Management Plans are required to adhere to the requirements of Condition 6.0.* |
| 24.6 | The WMP must include a description of the water management methods for the site, including:   * A description of the baseline monitoring and the receiving environment * The proposed mine area * A description of all site activities with the potential to cause hydrological impacts * The water management actions that will be implemented to avoid hydrological effects, including: * The Canoe Creek water intake * The mine pit dewatering system * The water treatment train, including settling infrastructure, and other mitigation measures to achieve the required water quality outcomes in Condition 26.0 * The mine infiltration system to return treated mine water to groundwater and maintain groundwater levels, including infiltration trenches and/or injection wells as required * The discharge from the water treatment ponds to surface waters * The design, construction and operation of the Canoe Creek infiltration basin * Operational water level and water quality monitoring requirements for the duration of the activity * Groundwater level thresholds and actions to be taken should these thresholds be exceeded * Surface water body flow threshold for Collins creek and actions to be taken should these thresholds be exceeded * Actions to be taken if water quality thresholds are exceeded * Final Rehabilitation requirements to avoid adverse hydrological impacts on waterbodies post-mining * Audit checklists * An organisational chart showing staff and contractor positions and responsibilities for plan implementation * Relevant training and induction procedures and schedules. |
| 24.7 | The WMP must be updated on an annual basis and must be submitted to the Consent Authority for certification in accordance with condition 6.0. The annual update is required to:   * reflect the proposed mining operations for the following 12 months; and * provide any additional or amended monitoring and mitigation requirements in order to reduce the potential for adverse hydrological and/or water quality effects. |

|  |  |
| --- | --- |
| **Conditions to Apply to WCRC Discharge Permit** | |
| 25.0 Method of Discharge during mining activity | |
| 25.1 | During mining, all contaminated stormwater and other contaminated site water within the site must be directed into the mine water facility, and either recirculated for use in the processing plant, or discharged to the ‘Central Drain’ for further treatment in the Clean Water Facility at the northwestern corner of the application site. |
| 25.2 | During mining, treated mine water is only permitted to be discharged directly to the drain beyond Pond 4, or to Collins Creek or the Northern Drain or to the Canoe Creek infiltration basin if:   * metal and metalloid water quality parameters in Table A below are complied with at the respective downstream monitoring sites located at or about the sites shown in Schedule 8: Canoe Creek Lagoon, Collins Creek Downstream, N Boundary Drain and Canoe Creek Downstream; and * the non-metal water quality parameters in Table B below are complied with at the locations defined in Table B; and * in the circumstances of Condition 25.5 below.     **Table A - metals and metalloids**   | Parameter | Threshold mg/L | Dependency | | --- | --- | --- | | Aluminium | 0.62B | Hardness, pH, Dissolved Organic Carbon | | Arsenic | 0.013 | As arsenic (V) | | Boron | 0.94 | NA | | Cadmium | 0.0002D | Hardness | | Chromium | 0.0033D | Hardness, as chromium (III) | | Copper | 0.0039E | Hardness, pH, Dissolved Organic Carbon | | Iron | 1.0 | As total fraction | | Lead | 0.0034D | Hardness | | Manganese | 1.9 | NA | | Nickel | 0.011D | Hardness | | Zinc | 0.008D | Hardness |   A dissolved fraction, unless stated  B at hardness = 25 g/m3, pH = 7.0, Dissolved Organic Carbon = 1.0 g/m3  C 95%-ile trigger value  D at hardness = 30 g/m3  E at hardness = 25 g/m3, pH = 7.0, Dissolved Organic Carbon = 2.0 g/m3  **Table B – Non-metals**   |  |  |  | | --- | --- | --- | | Parameter | Threshold | Notes/Monitoring Location | | Total Suspended Solids | 20 mg/L | Applies to discharges to Collins Creek, Northern Boundary Drain or to the overland flow path to Canoe Creek Lagoon. Does not apply to the discharge from Canoe Creek infiltration basin. Monitoring locations are Canoe Creek Lagoon, Collins Creek Downstream, Northern Boundary Drain, shown in Schedule 8. | | Turbidity | 20 NTU | Applies to discharges to Collins Creek, Northern Boundary Drain or to the overland flow path to Canoe Creek Lagoon. Does not apply to the discharge from Canoe Creek infiltration basin. Monitoring locations are Canoe Creek Lagoon, Collins Creek Downstream, Northern Boundary Drain, shown in Schedule 8. | | Visual clarity | Conspicuous visual change | In the receiving water bodies above based on visual inspection at the upstream and downstream monitoring sites (see advice note 3 below) Monitoring locations are Canoe Creek Lagoon Upstream, Canoe Creek Lagoon, Collins Creek Upstream, Collins Creek Downstream, Northern Boundary Drain Upstream, Northern Boundary Drain Downstream shown in Schedule 8. | | Relevant NPS-FM (2020) attribute state for visual clarity | No change in the attribute states of the receiving surface water bodies, as an annual median and a 95%-ile, versus the baseline states. See advice note 2 below.  Monitoring locations are Canoe Creek Lagoon, Collins Creek Downstream, Northern Boundary Drain, Canoe Creek Downstream shown in Schedule 8. | | Dissolved Reactive Phosphorus (DRP) | Relevant NPS-FM (2020) attribute state | No change in the attribute states of the receiving surface water bodies, as an annual median and a 95%-ile, versus the baseline states. See advice note 2 below. Monitoring locations are Canoe Creek Lagoon, Collins Creek Downstream, Northern Boundary Drain, Canoe Creek downstream shown in Schedule 8. |   *Advice note:*  *1. Water quality monitoring conditions to establish the ability to discharge under this condition are contained in Condition 26.0 below.*  *2. The attribute state for visual clarity and DRP must* *be* either *a) defined via at least 12 months of baseline monitoring in Collins Creek, Northern Boundary Drain, Canoe Creek and Canoe Creek Lagoon; or b) assumed to be of pristine water quality (A Band*)*. In the case of a), the monitoring data and attribute state assessment must* *be submitted to WCRC for approval at least 4 weeks prior to the start of mining operations.* |
| 25.3 | The Mine Influenced Water discharges must not contain any contaminants other than suspended sediments, naturally occurring elements and metals, and water treatment chemicals in accordance with Conditions below:   * 1. The use of any water treatment chemical(s) is/are permitted as long as they are used in accordance with its Material Safety Data Sheet(s) (MSDS).   2. The Consent Holder must notify the Consent Authority in writing and provide the respective MSDS of any water treatment chemical(s) used in accordance with the above condition before it is used. |
| 25.4 | The Consent Holder must take all practicable measures to prevent uncontaminated stormwater entering the mine workings and disturbed areas to reduce the volume of water passing through the mining pond/settling pond system, and to improve the efficiency of the water reticulating system. |
| 25.5 | Treated mine water is only permitted to be discharged overland from the Canoe Creek infiltration basin to Canoe Creek if the following rainfall events take place, as taken from the West Coast Regional Council rainfall gauge at the Westport Aerodrome or a weather station erected on site:  a) The rainfall exceeds 50 mm in any 24 hour period immediately prior to the discharge (https://cliflo.niwa.co.nz/pls/niwp/wstn.stn\_details?cAgent=7342) ;  b) The rainfall exceeds 100 mmm in any contiguous 7 day period immediately prior to the discharge (https://cliflo.niwa.co.nz/pls/niwp/wstn.stn\_details?cAgent=7342) |
| 26.0 Water Monitoring | |
| 26.1 | The consent holder must visually inspect the Mine Water Facility, Clean Water Facility and Central Drain at least once daily. Visual inspections should identify any significant sediment build up in the Mine Water Facility or Clean Water Facility, and any noticeable change in the water clarity in the Central Drain or Clean Water Facility which would indicate further erosion and sediment control mitigation measures are required to improve discharge water quality. A record of daily inspections must be kept on site and made available to the Consent Authority if requested. |
| 26.2 | The consent holder must carry out water monitoring at the locations shown in the ESCP Overview Concept Plan (Schedule 7) and the Proposed Monitoring Network (Schedule 8), and as listed in the table below:   |  |  |  | | --- | --- | --- | | **Location** | **Parameter(s)** | **Frequency** | | Pond 2 discharge | Turbidity | Continuous Automated | | Pond 4 discharge | Turbidity | Continuous Automated | | Pond 4 discharges to Canoe Creek Lagoon | Flow | Daily | | Pond 4 discharges to:   1. infiltration system 2. Infiltration basin 3. Collins Creek augmentation   4. Northern Boundary Drain augmentation | Flow | Continuous Automated | | Central Drain – upstream of mining activity | Turbidity | Weekly | | Central Drain – upstream of Pond 3 | Turbidity | Weekly | | Pond 2/4 discharge\*\*\*\* | Monitoring Suite A\* | Quarterly (metals) Monthly (Others) | | Canoe Creek Lagoon Upstream\*\* | Monitoring Suite A\*  Visual clarity | Quarterly (metals) Monthly (Others) | | Canoe Creek Lagoon | Monitoring Suite A\*  Visual clarity | Quarterly (metals) Monthly (Others) | | Collins Creek Upstream | Monitoring Suite A\*  Visual clarity | Quarterly (metals) Monthly (Others) | | Collins Creek Downstream | Monitoring Suite A\*  Visual clarity | Quarterly (metals) Monthly (Others) | | Northern Boundary Drain Upstream\*\* | Monitoring Suite A\*  Visual clarity | Quarterly (metals) Monthly (Others) | | Northern boundary Drain Downstream | Monitoring Suite A\*  Visual clarity | Quarterly (metals) Monthly (Others) | | Canoe Creek Upstream | Monitoring Suite A\* | Quarterly (metals) Monthly (Others) (only if discharging to Canoe Creek Infiltration Basin) | | Canoe Creek Downstream | Monitoring Suite A\* | Quarterly (metals) Monthly (Others) (only if discharging to Canoe Creek Infiltration Basin) | | Collins Creek Upstream | Flow | Hourly | | Collins Creek Downstream | Flow | Hourly | | PZ01, 02, 03, 04, 05, 06, 07, 09, 10, 11, 12, 13, 18 and 19 | Water level | 6 hourly | | Canoe Creek Intake | Flow | 15 minutes | | Canoe Creek Infiltration Basin | High Water Level | Hourly |   \*Monitoring Suite A includes the following water quality indicators:   |  |  | | --- | --- | | ***Dissolved metals*** | ***Others*** | | Aluminium (Q) | EC (M) | | Arsenic (Q) | pH (M) | | Boron (Q) | Turbidity (M) | | Cadmium (Q) | TSS (M) | | Chromium (Q) | Hardness (Q) | | Copper (Q) | Sulphate (Q) | | Iron (Q) | Amm-N (M) | | Nickel (Q) | NO3-N (M) | | Lead (Q) | Dissolved Reactive Phosphorus (M) | | Manganese (Q) |  | | Zinc (Q) |  |   \*\* *The Canoe Creek Lagoon upstream observation location must be upstream of the Collins Creek inflow and the inflow from the Pond 4 discharge, but may change over time, given the dynamic nature of the lagoon.*  *\*\*\* The Northern Drain upstream site must be the lowest point in the stream which is a) upstream of any discharge and b) at which visible flow is occurring on the day of the observation. If there is no visible flow in the drain, no upstream discharge sample can be taken.*  *\*\*\* With additional water treatment infrastructure installed, water may be discharged directly from Pond 2 instead of Pond 4, if water quality parameters are met.* |
| 26.3 | Notwithstanding Condition 26.2, all discharges associated with the mining operations authorised under these consents must not cause any of the following effects within any receiving waterbody measured at the downstream water quality monitoring sites in Condition 26.2:   1. Any conspicuous oil or grease films, scums or foams, or floatable or suspended materials, 2. Any conspicuous change in the colour or visual clarity, 3. Any emission of an objectionable odour, 4. Any significant adverse effects on aquatic life, or 5. The rendering of fresh water unsuitable for consumption by farm animals. |
| 26.4 | Sampling required under this condition must be undertaken and analysed by suitably qualified personnel and the results supplied to the Consent Authority annually as part of the annual works programme. |
| 26.5 | The Consent Holder must inform a Compliance Officer of the Consent Authority immediately if a breach of Consent Condition(s) takes place, or when they believe that a breach may take place. |
| 26.6 | An Annual Hydrological and Water Quality Report must be submitted to WCRC with the Annual Work Programme in accordance with Condition 5.2 for review and evaluation of compliance. The report must be prepared by a suitably qualified and experienced person and include the following information:   1. A summary of the monitoring undertaken over the preceding 12 months. The summary must:    1. Reference the specific consent conditions under which the monitoring has been undertaken to show how the conditions have been complied with;    2. Provide tables of the water quality data collected in accordance with Condition 26.2. 2. Discussion and evaluation of the monitoring data in relation to the relevant conditions including a summary of compliance with conditions; 3. A summary of the actions that have been undertaken in response to any exceedance(s) of water quality limits; 4. Records of the visual inspections that have been undertaken in accordance with Condition 26.1 and condition 26.3. |
| 26.7 | The Consent Holder must engage a suitably qualified aquatic ecologist to carry out annual macroinvertebrate and fish surveys in Collins Creek, the Northern Boundary Drain and Canoe Creek. The proposed survey methodology, including the locations where macroinvertebrate (taxa number and composition) and fish sampling will be undertaken, the timing of the sampling, the methods that will be used to undertake the sampling, the name of the authorised person who will undertake the monitoring and reporting methods must be submitted to the Consent Authority 20 working days prior to the survey being undertaken, for the Consent Authority to certify the survey methodology. If the Consent Authority refuses to certify the survey methodology, it must give reasons in writing, and the Consent Holder must resubmit the survey methodology for certification addressing any concerns of the Consent Authority. Surveys must not be undertaken until certification is achieved. The results of the survey must be submitted to the Consent Authority within 10 working days of the results being received.  *Advice Note: The surveys required by this condition are to inform baseline information about aquatic biota present within the waterbodies around the consent area, and monitor long term trends in species diversity and prevalence.* |
| 26.8 | Macroinvertebrate monitoring required by Condition 26.7 must be conducted using Protocol P2 and C1 from the Ministry for the Environment Macroinvertebrate Guidelines and the samples must be analysed by an aquatic ecologist experienced in macroinvertebrate sampling and identification. Monitoring must be undertaken on a day on which there has been no major flood event in the preceding week.  Whenever practicable, sites that have been sampled in the past must be used. |

|  |  |
| --- | --- |
| **Conditions to Apply to WCRC Air Discharge Permit** | |
| 27.0 Dust Management Plan | |
| 27.1 | The Consent Holder must operate the site in general accordance with a Dust Management Plan. The objective of the Dust Management Plan is to detail the best practicable option to avoid dust nuisance being caused by construction and mining works and to mitigate any such effects should they occur. |
|  | The Dust Management Plan must include:   1. Potential sources of dust that may be created during the mining project. 2. Sensitive receptors in the vicinity of identified potential sources of dust for targeted dust management. 3. Dust management and mitigation methods. 4. Monitoring methods. 5. Training of staff in relation to dust management; and 6. Methods for managing complaints regarding discharges into air and keeping compliance records. |
| 27.2 | Vehicles must not exceed 15 km/hr on site at all times to avoid dust generation, and effects on wildlife. |
| 27.3 | If wind measured at the meteorological station on site exceeds 20km/hr, the Consent Holder must:   * + 1. limit activities that generate dust downwind of sensitive receptors identified in the Dust Management Plan;     2. conduct frequent visual inspections of exposed earthwork areas; and     3. assess the need for additional controls such as increase water application rates. |
| 28.0 Air Quality Management and Monitoring | |
| 28.1 | There must be no offensive or objectionable discharge of dust into air from the minerals extraction, processing and loading operations that results in an adverse effect beyond the legal boundary of the site.  ***Advice note:*** *For the purpose of Condition 28.1 the Consent Authority will consider an effect that is offensive or objectionable to have occurred if an Enforcement Officer of the Consent Authority deems it so having regard to*   1. *The frequency, intensity, duration, amount, effect and location of the suspended or particulate matter; and/or* 2. *Receipt of complaints from neighbours or the public: or* 3. *Relevant written advice or a report from an Environmental Health Officer of a territorial authority or health authority.* |
| 28.2 | Prior to the commencement of site preparation activities, a meteorological station must be installed at the site with instruments capable of continuously monitoring, logging in real time and reporting agreed representative meteorological data for the site. |
| 28.3 | The consent holder must install, operate and maintain four Dust Deposition Gauges in the locations shown in the Dust Management Plan. Dust recorded in the gauges must not exceed a value 4g/m2/30 days above background levels.  *Advice note: Background levels are to be determined by data collected prior to the commencement date of this consent.* |
| 28.4 | If a breach of Condition 28.3 is detected, the consent holder must notify the consent authority within two working days of the breach being detected. The consent holder must investigate possible reasons for the breach and take all necessary steps to achieve compliance in the following 30 day period. |

|  |  |
| --- | --- |
| **Conditions to Apply to WCRC Water Take Permit** | |
| 29.0 Groundwater and surface water abstraction outcomes | |
| 29.1 | Dewatering and associated mitigation measures must achieve the following outcomes:   1. Pre-mining median water levels in piezometers PZ-19, PZ-02, PZ-03, PZ-04 and PZ-05 are maintained when mining is occurring within 100m of the southern boundary; 2. Pre-mining median water levels in piezometers PZ-08, PZ-09, PZ-17, PZ-10, PZ-11 and PZ-12 are maintained when mining is occurring within 100m of the northern boundary; 3. Pre-mining median water levels in Canoe Creek lagoon are maintained by ensuring pre-mining median water levels in PZ-06, PZ-07, and PZ-08 are maintained when mining is occurring within 100m of the western boundary; 4. The pre-mining median and lower flows in the Northern Drain are not reduced. 5. The median and lower flows in Collins Creek are not reduced by more than 2 L/s; 6. The rate of take of water from Canoe Creek is not greater than 10% of the Mean Annual Low Flow; 7. The pre-mining surface drainage patterns are restored such that the catchments areas for the Northern Boundary Drain and Canoe Creek Lagoon are not changed significantly.   *Advice note:*  *Compliance with conditions I to IV must be deemed to have occurred under the following circumstances:*   * + - * *At least 12 months of groundwater level monitoring has been undertaken at representative locations around the site boundary and a pre-mining median groundwater level has been defined for monitoring wells PZ01, 02, 03, 04, 05, 06, 07, 09, 10, 11, 12, 13, 18 and 19*       * *The above wells are monitored on a minimum daily frequency for the duration of any mining activity below the water table*       * *The monitoring results for each well show that the average monthly water level is greater than or equal to the pre-mining median for that well.*   *Compliance with condition* V *must be deemed to have occurred under the following circumstances:*  *The average natural difference between the upstream and downstream flow in Collins Creek has been defined through at least one year of monitoring of flows upstream and downstream of the mineral sand excavation area.*  *Upstream and downstream flow monitoring occurs at the locations shown in Schedule 8 for the duration of any mining activity below the water table.*  *The average monthly flow in the downstream site is no more than 2 L/s less than the upstream site +/- the average natural difference between the upstream and downstream sites, taking into account the normal accuracy limitations of flow monitoring equipment.*  *Compliance with condition VI must be deemed to have occurred if the maximum rate of take from the creek (or an adjacent infiltration gallery) is no more than 63 L/s*  *Compliance with condition VII must be deemed to have occurred if the* *excavation area is contoured to re-establish the existing distribution of drainage such that the catchment area draining to the Northern Boundary Drain does not change by more than 15% (i.e. 1 ha).* |
| 30.0 Canoe Creek water take | |
| 30.1 | The instantaneous surface water take from Canoe Creek must not exceed a water take limit of 63 litres per second. |
| 30.2 | The Consent Holder must undertake monitoring of the water take at 15 minute intervals and supply this information electronically to the Consent Authority every day, or at the interval instructed in writing by the Consent Authority.  *Advice note: the Resource Management (Measurement and Reporting of Water Takes) Amendment Regulations 2020 applies to this water take.* |
| 30.3 | The Consent Holder must maintain auditable records and provide data in the format of date, time and rate that is suitable for electronic storage. |
| 30.4 | The Consent Holder must maintain the measurement device(s) in good working order so as to maintain a measurement accuracy of within ± 5% for a fully pressurised pipe or ± 10% for a partially pressurised pipe.  The Consent Holder must provide the Consent Authority with initial written verification of accuracy from a suitably qualified person that the measurement device measures the volume of water taken to within ± 5% for a fully pressurised pipe or ± 10% for a partially pressurised pipe, and thereafter every five years for the term of the consent. |
| 30.5 | The Consent Holder must provide the following information to the Consent Authority no later than ten working days prior to the water being taken under this consent:   1. The type of measurement device(s) used to undertake the continuous monitoring together with the manufacturer’s statement for that device; and 2. The location of the measurement device(s) in relation to the water take point(s). |
| 30.6 | Upon notice to the Consent Holder the Consent Authority may require the Consent Holder to cease water abstraction for a period not exceeding 48 hours, in order to undertake monitoring of natural water flows. |
| 30.7 | A fish screen on any direct surface water take must be maintained to ensure, as far as practicable, that eels, fish and fry are prevented from passing through the intake or being trapped against the screen. |
| 30.8 | The water take from Canoe Creek must only be used for operational water supply purposes, and must not be used to augment surface water flows in Collins Creek or the Northern Boundary Drain. |

1. National Light Pollution Guidelines for Wildlife (Australian Government, 2023). [↑](#footnote-ref-2)